Project Kasena: Aspire Seed Funding Budget

Project Lead: Francis Pwavwe

Total Request: $500 USD   (Approx. 5,000 GHS)

# 1. Seed Funding Budget Table

The following table details the allocation of the $500 Aspire grant to directly support the 9-week MVP launch and initial data collection sprint.

| Category | Project Activity / Description | Allocation (GHS) | Approx. (USD) |
| --- | --- | --- | --- |
| Tech Infrastructure | Funding for MVP deployment: Domain name registration (.org or .com), cloud database hosting (Supabase) for data storage, and SMS gateway costs for user authentication (OTP). | 1,000 | $100 |
| Pilot "Data Bounties" | Micro-payments (e.g., GHS 0.50/phrase) paid to the first wave of student contributors to prove the gamified crowdsourcing model works. Funds ~3,000 initial phrases. | 1,500 | $150 |
| Validator Honorariums | Small stipends for 2 local language experts (teachers/elders) to validate the first wave of crowdsourced data for cultural and dialect accuracy during the 9-week sprint. | 1,000 | $100 |
| Community Mobilization | Logistics for the first "Data Drive" at a local Senior High School, including printed flyers, a radio announcement, and branded T-shirts for the core "Basecamp" team. | 1,000 | $100 |
| Contingency Fund | Buffer for unforeseen operational costs, software licenses, or fluctuating exchange rates during the 9-week sprint. | 500 | $50 |
| TOTAL |  | 5,000 GHS | $500 USD |

# 2. Additional Resources & Long-Term Funding Strategy

The $500 Aspire Seed Grant will act as the crucial catalyst to launch the MVP and prove our crowdsourcing model. However, the total estimated cost to complete Phase 1 (digitizing 20,000 validated phrases) is approximately 25,000 GHS.

To bridge this gap and secure the remaining resources, Project Kasena will rely on the following:

- Strategic Community Capital (The Remaining 20,000 GHS):

Once the MVP is live and we have our first few thousand words validated (funded by Aspire), we will use this tangible traction to pitch local stakeholders in Week 9. We are targeting Members of Parliament (Navrongo Central, Chiana-Paga) and the District Assemblies to secure "Common Fund" grants to scale the Data Bounty payouts to the wider community. We will also open a community donation channel for the Kasena-Nankana diaspora who wish to sponsor the preservation of their heritage.

- In-Kind Resources (Labor & Mentorship):

- The Task Force: A core team of 5-7 dedicated university students (from UCC and CKT-UTAS) who are volunteering their time as frontend developers, marketers, and data organizers.

- Academic Support: Leveraging mentorship from the University of Cape Coast network and local basic school administrators in the Upper East Region to secure access to student populations without marketing costs.

- Existing Open-Source Infrastructure:

We are minimizing costs by building upon open-source frameworks (React/Next.js) and utilizing the generous free tiers of modern cloud services (Vercel, Supabase) for as long as possible before scaling requires paid enterprise tiers.